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DESIGN-BUILD PROJECT DEVELOPMENT AGREEMENT
PHASE 2 - PRECONSTRUCTION AND DESIGN
This Design-Build Project Development Agreement (the Agreement) is effective on the date it is signed by the last party (the Effective Date) and is between MyGCnow Construction, a trade name (DBA) of MyGCnow LLC, a Wyoming limited liability company (Contractor), and the client or owner identified in the Project-Specific Terms below (Client), concerning the identified residential property (the Property). If more than one person signs as Client, each is jointly and severally responsible for Client's obligations.
	IMPORTANT - NO CONSTRUCTION IS AUTHORIZED
This Agreement covers Phase 2 professional and preconstruction services only. It authorizes only the nonconstruction services expressly included in this Agreement or the Project Summary, including agreed Property visits and field verification. It does not authorize construction, demolition, construction labor, material purchasing or reservation, permit or HOA submission, or intrusive site work; guarantee a construction start date or price; or require either party to enter a construction contract.



PROJECT-SPECIFIC TERMS
	Client legal name(s)
	[JOBTREAD: ALL CLIENT / RECORD OWNER NAMES]

	Property address
	[JOBTREAD: PROJECT PROPERTY ADDRESS]

	JobTread project / proposal
	[JOBTREAD: PROJECT NUMBER, PROPOSAL NUMBER, DATE AND VERSION]

	Preliminary Project Budget
	$[JOBTREAD: PRELIMINARY PROJECT BUDGET]

	Applied Phase 2 percentage (or N/A)
	[JOBTREAD: ___% - NOT TO EXCEED 10%; N/A IF FIXED DIRECTLY]

	Project Development Payment
	$[JOBTREAD: FIXED DOLLAR AMOUNT - CONTROLLING AMOUNT]

	Preconstruction Services Fee (50%)
	$[JOBTREAD: EXACT 50% AMOUNT]

	Continuation Amount (50%)
	$[JOBTREAD: EXACT 50% AMOUNT]


The accepted JobTread project summary or proposal identified above (the Project Summary) is incorporated only to identify the Project, preliminary scope and budget, specific Phase 2 deliverables, included revisions, fixed Project Development Payment, and any project-specific schedule. This Agreement controls legal and risk-allocation terms. No amount may be supplied by a default percentage or fallback fee if a required Project-Specific Term is blank. All dollar fields above must be completed; the applied percentage may be marked N/A if the payment was fixed directly.
1. THREE-PHASE DESIGN-BUILD PROCESS
(a) Phase 1 - Complimentary Project Consultation. Before this Agreement, Contractor provided or offered, without charge, an initial Property visit, discussion of Client's needs and preferences, a preliminary scope summary, and preliminary pricing. No payment is owed for Phase 1 if Client does not sign this Agreement. Phase 1 information is preliminary, for screening and planning only, and is not a binding bid, final scope, guaranteed price, or authorization to begin work.
(b) Phase 2 - Project Development. This Agreement governs the preconstruction, design-development, selection, scope-development, and pricing services described below and in the Project Summary (collectively, the Phase 2 Services).
(c) Phase 3 - Construction. After Phase 2, Contractor expects to present a separate proposed construction agreement containing the final proposed scope, price, payment schedule, and construction terms (the Construction Agreement). Neither party is obligated to sign it. Construction may begin only after both parties sign the Construction Agreement and Client satisfies its start conditions.
2. PHASE 2 SERVICES AND DELIVERABLES
Contractor will perform only the Phase 2 Services and deliver only the items identified in this Agreement and the Project Summary. As applicable to the Project, Phase 2 Services may include:
(a) Project programming and field verification. Reviewing Client's goals, priorities, budget objectives, existing information, and reasonably accessible site conditions; taking field measurements appropriate for conceptual design and pricing; and identifying material information gaps.
(b) Design and selections development. Preparing conceptual layouts, design concepts, finish and fixture options, allowances, selection schedules, and visual materials expressly included in the Project Summary.
(c) Scope and cost development. Coordinating preliminary trade or vendor input; evaluating constructability; refining the scope of work, allowances, and estimated pricing; and identifying material assumptions and exclusions.
(d) Final Phase 2 Package. Delivering the client-facing scope, selection or allowance summary, refined pricing, included conceptual plans or renderings, and proposed Construction Agreement (collectively, the Final Phase 2 Package). Internal takeoffs, subcontractor bids, proprietary cost data, notes, and workpapers are not deliverables unless expressly stated.
Included revisions. The revision allowance stated in the Project Summary controls. If none is stated, one initial concept and one consolidated Client revision round are included. Client shall combine comments from all decision-makers into one response. Added areas, changed program requirements, redesign after approval, or additional revision rounds require written authorization under Section 9.
Excluded unless expressly included. Unless specifically included through a properly licensed professional, Phase 2 excludes architectural or engineering services; structural, life-safety, egress, accessibility, or building-systems design requiring a license; surveys; geotechnical or environmental work; destructive investigation; hazardous-material testing; energy calculations; and stamped or permit-ready documents. In all events, this Agreement does not authorize permit or HOA submission, purchasing or reserving materials, construction labor, demolition, or site work other than agreed nonintrusive access, measurements, and field verification.
Completion notice. Contractor will provide written notice when it delivers the Final Phase 2 Package. Client shall identify any materially omitted deliverable expressly required by the Project Summary within five business days. Contractor will correct a confirmed omission. This review does not require Client to accept the proposed Construction Agreement and does not waive a claim for a latent error.
3. PROJECT DEVELOPMENT PAYMENT, CREDIT, AND REFUND
Fixed amount and payment date. Client shall pay the exact Project Development Payment stated in the Project-Specific Terms within five days after signing, and before Phase 2 begins. Although the amount may be calculated as a percentage not exceeding 10% of the Preliminary Project Budget, the stated dollar amount controls over any percentage or mathematical discrepancy. It is a Phase 2 payment, not a construction deposit, and does not reserve pricing or a start date.
Allocation. The Project Development Payment is allocated at signing as follows:
(a) Preconstruction Services Fee. Fifty percent (50%) is the agreed fixed fee for the Phase 2 Services. It is earned as the milestones below are performed and is fully earned upon delivery of the Final Phase 2 Package.
(b) Continuation Amount. Fifty percent (50%) remains conditionally refundable pending Client's construction election. It is applied as part of a Full Construction Credit or Partial Construction Credit, or refunded as provided below. It is not earned merely because Client signed this Agreement.
PRECONSTRUCTION SERVICES FEE MILESTONES
	Milestone
	Stage
	Completion evidence
	% of Services Fee

	1
	Project kickoff and verification
	Project programming, information review, field verification, and Phase 2 setup
	30%

	2
	Design and selections development
	Initial applicable design concepts, selections/allowances, scope development, and updated budget work
	40%

	3
	Final package and proposal
	Final Phase 2 Package and proposed Construction Agreement delivered
	30%


If termination occurs during a milestone, the earned amount will be reasonably prorated based on documented work completed within that milestone.
Full Construction Credit. If, before the proposed Construction Agreement expires, Client (i) signs it for the same Property and substantially the same Project, (ii) authorizes Contractor to perform at least 90% of the final proposed work by dollar value, excluding mutually agreed value engineering or phasing incorporated before the final proposal, and (iii) pays any additional amount then due, Contractor will credit 100% of the Project Development Payment actually paid against the Construction Agreement (the Full Construction Credit).
Partial Construction Credit. If Client awards less than 90% of the final proposed work, the Construction Agreement will state an Accepted-Value Ratio, calculated by dividing the accepted value of final-proposal work by the total final-proposal value, excluding mutually agreed value engineering or phasing and capped at 100%. The Partial Construction Credit equals the Project Development Payment multiplied by that ratio. It applies first against the Continuation Amount and then, if larger, as a construction incentive against the earned Preconstruction Services Fee. Contractor will refund any portion of the Continuation Amount not credited within 15 business days after the Construction Agreement becomes effective; the earned Preconstruction Services Fee is not otherwise refundable.
The portion of a Full Construction Credit or Partial Construction Credit attributable to the earned Preconstruction Services Fee is a contractual construction incentive; it does not mean that the services were unearned. Each credit is nontransferable, applies only once and only to the Property, may not exceed the Construction Agreement price, and will carry forward if it exceeds the first construction payment. If the proposal states no expiration, it expires 30 calendar days after delivery.
Accounting presentation. To match Contractor's JobTread workflow, Contractor may post a line-item credit to the Phase 2 account and a corresponding charge, receipt, or prior-payment transfer under the Construction Agreement. This is an internal accounting transfer. Client receives the full economic benefit of the applicable Full Construction Credit or Partial Construction Credit and will not pay the same amount twice.
After a Construction Agreement. Once a Construction Agreement becomes effective and a Full Construction Credit or Partial Construction Credit is applied, the credited amount is governed by the Construction Agreement and applicable law. A later cancellation, rescission, or termination of the Construction Agreement does not revive a refund right under this Agreement except to the extent required by nonwaivable law, and Client may not receive both a credit and a refund of the same amount.
Client elects not to proceed after Phase 2. If Contractor has delivered the Final Phase 2 Package and Client declines the Construction Agreement, selects another contractor, or does not accept the proposal before it expires, Contractor will retain the fully earned Preconstruction Services Fee and refund the Continuation Amount, equal to 50% of the Project Development Payment. Contractor will issue the refund within 15 business days after Client's written election or proposal expiration, subject only to an itemized deduction for undisputed, separately authorized charges then due.
Termination before Phase 2 completion. If this Agreement ends before delivery of the Final Phase 2 Package, Contractor may retain only the earned portion of the Preconstruction Services Fee under the milestone schedule, plus approved noncancelable third-party charges and other undisputed amounts due. Contractor will provide an itemized final accounting and refund the remaining Preconstruction Services Fee and unapplied Continuation Amount within 15 business days. If Contractor terminates without Client default, Contractor may retain only compensation for usable services actually delivered and approved third-party charges.
Nature of retained amount. The amount retained after completed Phase 2 is compensation for defined services performed. It is not a forfeiture, cancellation penalty, or liquidated damages. The parties intend the fixed Preconstruction Services Fee to be commercially reasonable for the anticipated Phase 2 effort.
Late payments. Undisputed amounts more than 10 days overdue bear interest at the lesser of 12% per year or the maximum lawful rate and, to the extent permitted by law, a one-time late charge of 5% of the overdue amount. Contractor may suspend services while an undisputed payment remains overdue.
	CLIENT FINANCIAL ACKNOWLEDGMENT
Client understands that after Contractor completes Phase 2, only 50% of the Project Development Payment is refundable if Client does not proceed, while 100% will be credited if Client timely enters the qualifying Construction Agreement. Client initials: ________ / ________



4. STATUTORY AND CONTRACTUAL RIGHT TO CANCEL
Contractor grants Client the cancellation right stated immediately above the signature lines and in Exhibit C. Client may cancel without penalty or obligation before the stated deadline and will receive a full refund of all amounts paid under this Agreement. Any longer or additional nonwaivable right under applicable law controls. Contractor will not begin nonemergency Phase 2 Services until the cancellation period has expired.
Contractor must furnish each signing Client two completed copies of Exhibit C before that Client signs. The Transaction Date is the completed date stated in Exhibit C and may not precede any Client's signature date. All Clients should sign on that date; if any Client signs later, Contractor must reissue two completed copies to each Client using the later date and corresponding later deadline, which controls. Client acknowledges that Contractor orally informed Client of this right at signing. Client initials: ________ / ________
5. PRELIMINARY AND FINAL PRICING
Contractor will exercise the reasonable skill and care ordinarily used by residential design-build contractors performing comparable Phase 2 services. All preliminary or proposed construction pricing developed during Phase 1 or Phase 2 is a professional estimate, not a fixed price, guaranteed maximum price, warranty, or promise that the Project can be constructed for Client's preferred budget. Construction pricing may change due to design development; selections; code, permit, or consultant requirements; concealed or unknown conditions; incomplete information; trade, labor, or material availability; quote expiration; and market conditions.
The only binding construction scope, price, schedule, and payment terms will be those in a Construction Agreement signed by both parties. If final proposed pricing exceeds Client's objective, Client may decline construction and receive the refund described in Section 3; the difference alone is not a breach of this Agreement.
6. CLIENT COOPERATION AND DECISIONS
(a) Information and access. Client will provide timely Property access and complete, accurate information reasonably requested, including ownership, surveys, reports, HOA restrictions, existing plans, known conditions, and budget constraints. Contractor may rely on information Client supplies unless it is obviously unreliable.
(b) Decision authority. Client represents that all record owners have signed or that the signer has authority to bind them. Client will designate one decision-maker and provide consolidated approvals and comments within five business days unless the parties agree otherwise.
(c) Delays. Client delay, changed decisions, unavailable products, consultant response time, or governmental review extends estimated Phase 2 dates and may require additional services. No Phase 2 schedule is guaranteed.
(d) Selections and availability. A selection or allowance does not reserve or purchase a product. Price and availability remain subject to confirmation under the Construction Agreement.
7. THIRD-PARTY SERVICES AND CHARGES
Client is responsible for third-party services or expenses only if included in the Project Summary or authorized in writing before Contractor incurs them. The authorization must identify the provider or service, estimated amount, and any Contractor coordination fee or markup. Approved third-party charges are additional to the Project Development Payment, become nonrefundable when they cannot be canceled without charge, and are not part of a Full Construction Credit or Partial Construction Credit unless the Construction Agreement expressly says otherwise.
Contractor may engage licensed design professionals as its consultants or coordinate Client-retained consultants. The Project Summary or written authorization will identify the contractual relationship. Contractor does not guarantee the work, timing, or approval of a Client-retained consultant or governmental authority.
8. DRAWINGS, PLANS, AND INTELLECTUAL PROPERTY
Contractor and its design professionals retain ownership of and all copyrights and other rights in their drawings, concepts, renderings, specifications, estimates, templates, and other instruments of service. Delivery of a copy and payment of the Preconstruction Services Fee do not transfer copyright or ownership of the source files.
After payment of all amounts due, Client may retain the client-facing Final Phase 2 Package for personal evaluation and records concerning the Property. Documents marked conceptual, preliminary, or not for construction may not be used for bidding, permitting, construction by another contractor, or third-party reliance. If the parties sign the Construction Agreement, rights to use construction documents are governed by that agreement and the originating professional's terms.
Client may request a separate written, one-Property design-release license for identified documents. Any release fee, permitted use, required professional review, and risk allocation must be stated in that license. Unauthorized alteration, reuse, or distribution is at Client's risk and without liability to Contractor or the originating professional.
9. CHANGES AND ADDITIONAL SERVICES
A material expansion of the Project, redesign after approval, added project areas, additional revision rounds, newly required consultant work, or services excluded above require a written additional-services authorization stating the added scope, fee, and schedule effect. Email or JobTread approval is effective only if it clearly identifies those terms and is affirmatively accepted by authorized representatives of both parties. Contractor is not required to perform added services before authorization and payment arrangements are complete.
10. SUSPENSION AND TERMINATION
Client may terminate this Agreement at any time by written notice, subject to Sections 3 and 4. Contractor may suspend services for nonpayment, failure to provide required information or decisions, denial of reasonable Property access, unsafe conditions, unlawful instructions, or other material breach. Except when immediate suspension is reasonably necessary for safety or legal compliance, Contractor will give written notice and five business days to cure.
If Client does not provide a requested decision or response for 15 business days, Contractor may suspend Phase 2 and revise its schedule and pricing assumptions. If inactivity continues for 30 additional days after written notice, Contractor may terminate and issue the accounting required by Section 3. Payment, credit/refund, intellectual-property, dispute-resolution, indemnity, and other provisions that by their nature apply after termination survive.
11. RESULTS; PROFESSIONAL STANDARD; REGULATED SERVICES
Contractor will use reasonable professional judgment and experience in providing Phase 2 opinions, estimates, and recommendations, but does not guarantee a permit, product availability, financing, appraisal, construction agreement, construction outcome, or governmental approval. Conceptual measurements and documents are not surveys or permit/construction documents unless expressly identified and completed for that purpose.
Contractor does not represent itself as an architect or engineer unless the Project Summary expressly identifies a properly licensed and authorized professional. Work requiring architectural, engineering, surveying, or other regulated professional services will be performed by appropriately licensed professionals. No conceptual document may be used for permit or construction until finalized and, when required, signed and sealed by the responsible professional.
12. DISPUTE RESOLUTION; BINDING ARBITRATION; JURY WAIVER
Good-faith conference. A party asserting a dispute will give written notice describing it. Authorized representatives will meet in good faith within 10 business days after receipt unless urgent relief is needed.
Binding arbitration. Except an eligible small-claims matter, a lien or bond filing needed to preserve rights, or a request for temporary or provisional relief, any dispute arising from this Agreement will be resolved by binding arbitration in the Washington county where the Property is located under chapter 7.04A RCW and, to the extent applicable, the Federal Arbitration Act. The parties will select one neutral arbitrator. If they do not agree within 15 days after an arbitration demand, either may request appointment under RCW 7.04A.110. The Washington Superior Court Civil Arbitration Rules govern the arbitration procedure, except that references to a court, judge, or court administrator mean the arbitrator as context requires, no court-annexed monetary limit applies, and chapter 7.04A RCW and this Agreement control any conflict.
Costs and remedies. Client will not be required to advance arbitration filing or neutral fees exceeding the filing fee for a comparable superior-court action; Contractor will advance the excess, subject to reallocation in the final award to the extent permitted by law. The arbitrator may award any remedy and reasonable attorney fees authorized by this Agreement or applicable law. Fees after settlement are governed by the settlement. Statutory consumer remedies are not waived. Judgment on the award may be entered in any court with jurisdiction.
Contractor's design professionals, subcontractors, suppliers, agents, and insurers are intended beneficiaries of this section only when a claim against them arises from the same facts or Project. Filing to preserve a lien, bond claim, limitations defense, or provisional remedy does not waive arbitration.
	BINDING ARBITRATION AND JURY-TRIAL WAIVER
BY AGREEING TO ARBITRATION, THE PARTIES WAIVE THE RIGHT TO HAVE AN ARBITRABLE DISPUTE DECIDED BY A JUDGE OR JURY. Client initials: ________ / ________



13. INDEMNIFICATION
To the fullest extent permitted by law, Client will indemnify and hold Contractor and its members, managers, employees, and agents harmless from third-party claims, damages, and reasonable costs only to the extent caused by (a) materially inaccurate or incomplete information supplied by Client; (b) Client's unauthorized alteration, reuse, or distribution of project documents; (c) work performed by persons retained, directed, or controlled by Client and not by Contractor; or (d) Client's material breach, negligence, or willful misconduct. This obligation does not apply to the extent caused by an indemnitee's negligence, willful misconduct, or breach. Nothing requires Client to indemnify an indemnitee for that indemnitee's sole negligence or beyond the extent permitted by RCW 4.24.115.
14. CONSENT TO RECORD COMMUNICATIONS
Contractor may retain written communications and may record telephone calls, video meetings, in-person meetings, automated transcripts, or AI-assisted meeting records for project documentation, quality assurance, and training only after providing notice and obtaining all consent required by applicable law. Contractor will announce a recording at the start, preserve the announcement in the recording, and repeat notice when a new participant joins. A person may decline; recording must stop or that person must leave before recording continues. A Client signature does not supply consent for a nonparty. Nothing waives chapter 9.73 RCW or another applicable privacy law.
15. NO AFFILIATE OR PERSONAL LIABILITY
MyGCnow Construction, a trade name (DBA) of MyGCnow LLC, is the sole Contractor under this Agreement. To the maximum extent permitted by law, no officer, member, manager, employee, affiliate, or advisor is individually a contractor or personally liable for Contractor's obligations solely by reason of that role. This section does not limit liability that applicable law does not permit a party to waive.
16. INDEPENDENT CONTRACTOR
Contractor is an independent contractor and is not Client's employee, partner, joint venturer, franchisee, or agent. Neither party may bind the other to a contract or obligation without prior written authority. Nothing authorizes Contractor to sign permit, financing, consultant, or purchase documents in Client's name.
17. NOTICES AND ELECTRONIC SIGNATURES
Routine notices, approvals, and document delivery may occur through JobTread or email to the addresses in the project record. A termination, dispute notice, or statutory cancellation is effective as provided by the applicable clause and law; a statutory notice is not restricted to JobTread. Notices to Contractor may be delivered to MyGCnow Construction, 1700 Seventh Avenue, Suite 2100, PMB 874, Seattle, WA 98101, and info@mygcnow.com. Electronic signatures and counterparts are binding to the extent permitted by law, and each party will receive or retain a complete copy.
18. GENERAL TERMS
(a) Entire Phase 2 agreement. This Agreement and the identified Project Summary are the complete Phase 2 agreement and supersede prior Phase 2 discussions. An amendment must be in a written or electronic record affirmatively accepted by authorized representatives of both parties.
(b) Order of precedence. This Agreement controls legal and risk-allocation terms; the Project Summary controls the specifically identified Phase 2 scope, deliverables, fixed payment, revisions, and project-specific schedule. A later signed Construction Agreement governs construction and supersedes conflicting terms concerning construction, while accrued payment, credit, refund, intellectual-property, dispute, and survival obligations remain effective as stated.
(c) Governing law. Washington law governs without regard to conflict-of-law rules. Court proceedings permitted by Section 12 will be brought in the Washington county where the Property is located, unless applicable law requires otherwise.
(d) Severability and waiver. If a provision is unenforceable, it will be modified to the minimum extent necessary and the remainder stays effective. A waiver on one occasion is not a continuing waiver.
(e) Assignment. Client may not assign this Agreement, a Full Construction Credit or Partial Construction Credit, or project-document rights to another person or property without Contractor's written consent. Contractor may assign this Agreement to an affiliated entity that assumes Contractor's obligations, upon notice to Client.
(f) Headings and interpretation. Headings aid reference only. Singular includes plural as context requires. No presumption against a drafter applies solely because a party or its advisor prepared a provision.
FEDERAL COOLING-OFF NOTICE
	YOU, THE BUYER, MAY CANCEL THIS TRANSACTION AT ANY TIME PRIOR TO MIDNIGHT OF THE THIRD BUSINESS DAY AFTER THE DATE OF THIS TRANSACTION.
See the two attached copies of the Notice of Cancellation in Exhibit C for an explanation of this right.



By signing, each party acknowledges reading and accepting this Agreement; each Client acknowledges receipt of the Agreement, the Project Summary, two completed copies of Exhibit C, and the contractor disclosure in Exhibit A. Each Client confirms that Contractor orally explained the cancellation right before signature.
	________________________________________
MYGCNOW CONSTRUCTION
Authorized representative: Tyson Sonnenberg or designee
	________________________________________
CLIENT / OWNER 1
Printed name: ______________________________

	________________________________________
CONTRACTOR DATE
Executed electronically in JobTread (Designated System)
	________________________________________
CLIENT / OWNER 1 DATE

	________________________________________
CLIENT / OWNER 2 (IF APPLICABLE)
Printed name: ______________________________
	________________________________________
CLIENT / OWNER 2 DATE




EXHIBIT A - WASHINGTON CONTRACTOR DISCLOSURE
NOTICE TO CUSTOMER
	TEMPLATE ADMINISTRATION
Before every execution, verify the actual bond and registration status and populate the current expiration date. Retain the signed disclosure for at least three years.



This contractor is registered with the state of Washington, registration no. MYGCNC*754P3, and has posted with the state a bond or deposit of $30,000.00 for the purpose of satisfying claims against the contractor for breach of contract including negligent or improper work in the conduct of the contractor's business. The expiration date of this contractor's registration is [JOBTREAD: CURRENT REGISTRATION EXPIRATION DATE].
THIS BOND OR DEPOSIT MIGHT NOT BE SUFFICIENT TO COVER A CLAIM THAT MIGHT ARISE FROM THE WORK DONE UNDER YOUR CONTRACT.
This bond or deposit is not for your exclusive use because it covers all work performed by this contractor. The bond or deposit is intended to pay valid claims up to $30,000.00 that you and other customers, suppliers, subcontractors, or taxing authorities may have.
FOR GREATER PROTECTION YOU MAY WITHHOLD A PERCENTAGE OF YOUR CONTRACT.
You may withhold a contractually defined percentage of your construction contract as retainage for a stated period of time to provide protection to you and help insure that your project will be completed as required by your contract.
YOUR PROPERTY MAY BE LIENED.
If a supplier of materials used in your construction project or an employee or subcontractor of your contractor or subcontractors is not paid, your property may be liened to force payment and you could pay twice for the same work.
FOR ADDITIONAL PROTECTION, YOU MAY REQUEST THE CONTRACTOR TO PROVIDE YOU WITH ORIGINAL "LIEN RELEASE" DOCUMENTS FROM EACH SUPPLIER OR SUBCONTRACTOR ON YOUR PROJECT.
The contractor is required to provide you with further information about lien release documents if you request it. General information is also available from the state Department of Labor and Industries.
I have received a copy of this disclosure statement.
	________________________________________
CLIENT / OWNER 1 SIGNATURE
	________________________________________
DATE

	________________________________________
CLIENT / OWNER 2 SIGNATURE (IF APPLICABLE)
	________________________________________
DATE




EXHIBIT B - CONSTRUCTION DEFECT CLAIM NOTICE
PROSPECTIVE NOTICE - DOES NOT AUTHORIZE CONSTRUCTION
This notice is provided conservatively because the parties anticipate a possible later Construction Agreement. It does not convert this Phase 2 Agreement into a construction contract and should be provided again in any later contract for construction or substantial remodeling.
CHAPTER 64.50 RCW CONTAINS IMPORTANT REQUIREMENTS YOU MUST FOLLOW BEFORE YOU MAY FILE A LAWSUIT FOR DEFECTIVE CONSTRUCTION AGAINST THE SELLER OR BUILDER OF YOUR HOME. FORTY-FIVE DAYS BEFORE YOU FILE YOUR LAWSUIT, YOU MUST DELIVER TO THE SELLER OR BUILDER A WRITTEN NOTICE OF ANY CONSTRUCTION CONDITIONS YOU ALLEGE ARE DEFECTIVE AND PROVIDE YOUR SELLER OR BUILDER THE OPPORTUNITY TO MAKE AN OFFER TO REPAIR OR PAY FOR THE DEFECTS. YOU ARE NOT OBLIGATED TO ACCEPT ANY OFFER MADE BY THE BUILDER OR SELLER. THERE ARE STRICT DEADLINES AND PROCEDURES UNDER STATE LAW, AND FAILURE TO FOLLOW THEM MAY AFFECT YOUR ABILITY TO FILE A LAWSUIT.
EXHIBIT C - NOTICE OF CANCELLATION
COPY 1 OF 2 - EACH CLIENT RECEIVES
	COMPLETE BEFORE CLIENT SIGNS
Populate the Transaction Date and Cancellation Deadline before signature. Provide each Client two completed copies; if a Client signs later, reissue both using the later date and deadline.



Transaction Date: [JOBTREAD: TRANSACTION DATE]
You may CANCEL this transaction, without any Penalty or Obligation, within THREE BUSINESS DAYS from the above date.
If you cancel, any property traded in, any payments made by you under the contract or sale, and any negotiable instrument executed by you will be returned within TEN BUSINESS DAYS following receipt by the seller of your cancellation notice, and any security interest arising out of the transaction will be cancelled.
If you cancel, you must make available to the seller at your residence, in substantially as good condition as when received, any goods delivered to you under this contract or sale; or you may, if you wish, comply with the instructions of the seller regarding the return shipment of the goods at the seller's expense and risk.
If you do make the goods available to the seller and the seller does not pick them up within 20 days of the date of your Notice of Cancellation, you may retain or dispose of the goods without any further obligation. If you fail to make the goods available to the seller, or if you agree to return the goods to the seller and fail to do so, then you remain liable for performance of all obligations under the contract.
To cancel this transaction, mail or deliver a signed and dated copy of this Cancellation Notice or any other written notice, or send written notice by email, to MyGCnow Construction, 1700 Seventh Avenue, Suite 2100, PMB 874, Seattle, WA 98101; info@mygcnow.com, NOT LATER THAN MIDNIGHT OF [JOBTREAD: CANCELLATION DEADLINE].
I HEREBY CANCEL THIS TRANSACTION.
	________________________________________
DATE
	________________________________________
BUYER'S SIGNATURE


EXHIBIT C - NOTICE OF CANCELLATION
COPY 2 OF 2 - EACH CLIENT RECEIVES
	COMPLETE BEFORE CLIENT SIGNS
Populate the Transaction Date and Cancellation Deadline before signature. Provide each Client two completed copies; if a Client signs later, reissue both using the later date and deadline.



Transaction Date: [JOBTREAD: TRANSACTION DATE]
You may CANCEL this transaction, without any Penalty or Obligation, within THREE BUSINESS DAYS from the above date.
If you cancel, any property traded in, any payments made by you under the contract or sale, and any negotiable instrument executed by you will be returned within TEN BUSINESS DAYS following receipt by the seller of your cancellation notice, and any security interest arising out of the transaction will be cancelled.
If you cancel, you must make available to the seller at your residence, in substantially as good condition as when received, any goods delivered to you under this contract or sale; or you may, if you wish, comply with the instructions of the seller regarding the return shipment of the goods at the seller's expense and risk.
If you do make the goods available to the seller and the seller does not pick them up within 20 days of the date of your Notice of Cancellation, you may retain or dispose of the goods without any further obligation. If you fail to make the goods available to the seller, or if you agree to return the goods to the seller and fail to do so, then you remain liable for performance of all obligations under the contract.
To cancel this transaction, mail or deliver a signed and dated copy of this Cancellation Notice or any other written notice, or send written notice by email, to MyGCnow Construction, 1700 Seventh Avenue, Suite 2100, PMB 874, Seattle, WA 98101; info@mygcnow.com, NOT LATER THAN MIDNIGHT OF [JOBTREAD: CANCELLATION DEADLINE].
I HEREBY CANCEL THIS TRANSACTION.
	________________________________________
DATE
	________________________________________
BUYER'S SIGNATURE
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